GRASSROOT INITIATIVE FOR STRENGTHENING COMMUNITY RESILIENCE (GISCOR)[image: ]

INVITATION TO BID (ITB)
TENDER FOR REHABILITATION OF VIEWING CENTRE IN DAMATURU LOCAL GOVERNMENT, YOBE STATE, NIGERIA
Tender Reference No.: 26/NG/DMT/GISCOR/ITB/001
Date: 6/02/2026
Section 1: Description of Work and General Conditions
1.1 Presentation of GISCOR
Grassroots Initiative for Strengthening Community Resilience (GISCOR) is a national humanitarian and development organization that is non-governmental, non-profit, and non-political. GISCOR is actively present in North-Eastern and North-Western Nigeria, working to strengthen the resilience of populations affected by conflict and natural disasters.
1.2 Description of Tasks
a) The purpose of this tender process is to lead to the signing of a construction agreement for the rehabilitation of a Viewing Centre in Damaturu Local Government Area, Yobe State, with the most responsive and qualified bidder.
b) Rehabilitation works may include civil works, solar installation, and finishing, as detailed in the Bills of Quantities and technical drawings provided in the annexes.
1.2.1 The Works
GISCOR is seeking a competent, experienced, and reliable construction company to rehabilitate an existing Viewing Centre in Damaturu LGA. The successful bidder may also be considered for future construction or rehabilitation works.
Responsibilities of the Tenderer include but are not limited to:
a) Site preparation, assessment, and mobilization
b) Procurement, transportation, loading, and unloading of construction materials
c) Removal of debris, damaged fittings, and waste materials
d) Repair and rehabilitation of walls, floors, roofing, doors, and windows
e) solar installation
f) Painting, finishing, and general refurbishment
g)Compliance with health, safety, and environmental standards
h) Quality assurance and supervision of works
Detailed technical specifications and drawings are provided in ANNEX B

1.2.2 Commencement and Completion of Work
a) The Tenderer shall commence work within five (5) days of signing the contract and site handover.
b) GISCOR shall hand over the site within 24 hours of contract signing unless otherwise agreed in writing.
c) The rehabilitation works shall be completed within Four (4) weeks from the date of site handover. Any request for extension must be submitted in writing within seven (7) days of the cause of delay.
1.2.3 Damages for Delay, Abandonment, and Cessation of Work
All provisions under this clause remain unchanged, including:
· Cancellation of contract for non-performance
· Liquidated damages of NGN 20,000 per day for delays
· Liability for additional costs incurred by GISCOR
1.2.4 Abandonment of Work by the Agency
All terms under this section apply fully to the rehabilitation works, including compensation limits and settlement procedures.
1.2.5 Variations
No variations shall be undertaken without prior written approval from the GISCOR Program Officer. All approved variations shall follow the terms of this Tender.
Section 2: Conditions for Bidding
2.1 Place of Service
All services under this tender shall be carried out in:
Damaturu Local Government Area, Yobe State, Nigeria
The service provider must comply with GISCOR’s Code of Conduct, Protection Policies, Anti-Corruption, and Counter-Terrorism clauses.



2.1 Administrative Verification
An administrative compliance check shall be conducted at the bid opening stage to verify that submissions meet the eligibility and submission requirements set out in this Invitation to Bid.
Any bid found to contain false, misleading, or incomplete information, whether intentional or not, shall be declared non-responsive and rejected.
Administrative Compliance Checklist (Yes / No)
	Requirement
	Compliant

	Bid received before the stated deadline (date and time)
	Yes / No

	Envelope properly sealed, with no evidence of tampering
	Yes / No

	Envelope clearly marked with the tender reference number
	Yes / No

	Duly completed, signed, and stamped Supplier Registration Form (Annex A)
	Yes / No

	Duly completed, signed, and stamped Bill of Quantities (Annex B – Rehabilitation of Viewing Centre)
	Yes / No

	Duly completed Work Plan and Technical Approach  –  Rehabilitation of Viewing Centre)
	Yes / No

	Duly completed, signed, and stamped Supplier code of Conduct Form (Annex C)
	Yes / No

	Valid CAC registration, Company Profile, and TIN
	Yes / No

	Valid Tax Clearance Certificate (most recent)-31st December 2026
	Yes / No

	Valid identification of the Legal Representative
	Yes / No


📌 Note: Failure to comply with any one (1) of the above requirements shall result in automatic disqualification of the bid.
2.2 Technical Evaluation (70 Points)
Only bids that pass the administrative verification stage shall proceed to the technical evaluation. The technical assessment shall be conducted in accordance with the criteria below:
	Evaluation Criteria
	Description
	Points

	Key Personnel’s Technical Resources
	Project manager and foremen experience and qualifications. 5 Points each
	10

	Technical & Professional Capacity
	Availability of qualified technical staff (COREN - registered Engineer or equivalent civil engineering certification)
	25

	Relevant Experience
	Proven experience in similar construction/rehabilitation works with NGOs, UN agencies, embassies, or donors (maximum 2 contracts at 10 points each)
	20

	Health & Safety Management Plan
	Clear and practical HSE plan in line with humanitarian standards
	10

	Work Plan & Methodology
	Clear, logical, and stage-by-stage implementation plan
	5

	Total
	
	70

	
	
	


[bookmark: _GoBack]🔹 Minimum Technical Threshold:
Only bidders scoring 35 points or above shall qualify for financial evaluation.
2.3 Financial Evaluation (30 Points)
The financial evaluation shall be based on the costs provided in Annex B (Bill of Quantities).
Scoring Formula:
Lowest evaluated bid × 30
———————————————
Bidder’s evaluated bid
Bidders are advised to submit realistic and market-based prices. Abnormally low or unrealistic bids may be rejected.
GISCOR reserves the right, subject to budget availability, to award the contract for all or part of the scope of work. Where a bidder declines partial award, the contract may be offered to the next ranked bidder.
2.4 Final Evaluation and Award
The final score shall be calculated as follows:
Final Score = Technical Score + Financial Score
The contract shall be awarded to the bidder with the highest combined score.
In the event of a tie, the bidder with the lowest financial offer shall be selected.
GISCOR reserves the right to enter into contract agreements with one or more suppliers for similar services.
2.5 Bidder’s Submission Checklist
Before submission, bidders are advised to ensure that all required documents are included:
• Stamped Supplier Registration Form (Annex A)
• Stamped Bill of Quantities (Annex B – Rehabilitation of Viewing Centre)
• Stamped Technical Drawings and Work Plan (Annex C)
• Stamped Financial Offer / Unit Cost Form (Annex D)
• Valid Tax Clearance Certificate
• CAC Registration, Company Profile, and TIN
• Health and Safety Management Plan
• Evidence of similar works with NGOs/UN agencies
• COREN Certificate of proposed Site Engineer (where applicable)
📌 Bidders are encouraged to provide clear contact details, including an active email address.
2.6 Ethics and Labour Standards
All bidders and contractors shall comply with the International Labour Organization (ILO) conventions, including but not limited to:
a) Prohibition of forced or compulsory labour
b) Respect for freedom of association and collective bargaining
c) Provision of safe and hygienic working conditions
d) Prohibition of child labour
e) Payment of fair and legal wages
f) Reasonable working hours
g) Non-discrimination
h) Prohibition of harassment, abuse, or inhumane treatment
2.7 Environmental and Safety Standards
Suppliers must comply with applicable environmental laws and donor environmental safeguards, including:
• Proper waste management and disposal
• Pollution prevention (air, soil, and water)
• Efficient use of energy and resources
• Safe transport and handling of materials
2.8 Business Conduct and Exclusions
Suppliers must respect the rights and dignity of GISCOR beneficiaries and staff.
GISCOR shall not engage suppliers involved in:
a) Manufacture of weapons
b) Sale of arms to parties engaged in human rights violations or armed conflict
2.9 Cancellation of Tender Procedure
GISCOR reserves the right to cancel the tender process at any stage without liability, including where:
• No technically or financially responsive bids are received
• Project parameters change significantly
• Force majeure or exceptional circumstances occur
• All compliant bids exceed available budget
• Fraud, irregularities, or errors affecting fair competition are identified
Section 3: Conditions for Submission
3.1 Submission Address
Completed bids must be submitted in a sealed envelope to:
GISCOR Office
Plot No. 174, Off Damboa Road,
Adamawa Street, Opposite Nanne and Boi Hotel,
Extension, Maiduguri, Borno State, Nigeria.
OR via email at Procurement@giscor.org
3.3 Deadline for Receipt of Bids
📌 Deadline: 16th February 2026
Time: Not later than 5:00 PM (17:00 hours)
Late submissions will not be considered.
3.4 Clarifications
Requests for clarification must be submitted in writing via email before 11th February 2026 to:
📧 Procurement@giscor.org 
(Please quote the tender reference number in the subject line.)
Kindly get the tender dossier at www.giscor.org
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